MOODCINE — WEEKLY PROGRESS REPORT

Week 1  |  15 – 17 June 2026

MSc Computer Science FYP  |  7COM1040  |  University of Hertfordshire

# 1. Project Details

| Field | Information |
| --- | --- |
| Student Name | Muhammad Arslan Khan |
| Student ID | 24160374 |
| Supervisor | Lora Tonga |
| Module | 7COM1040 — Computer Science Masters Project |
| Project Title | MoodCine: A Multi-Modal Emotion-Aware Movie Recommendation System |
| Report Week | Week 1 — 15 to 17 June 2026 |
| Interim Deadline | 20 July 2026 (33 days remaining) |
| Final Deadline | 1 September 2026 (76 days remaining) |

# 2. Project Overview

MoodCine is a research-based, AI-powered movie recommendation system that recommends films based on the user's real-time emotional state — not historical viewing behaviour. It is a multi-modal system combining NLP emotion detection from text and facial expression recognition from webcam, fusing both signals to drive a hybrid recommendation engine.

Research Question:

Does fusing real-time multi-modal emotion detection (text + facial expression) into a movie recommendation system produce statistically significantly higher user satisfaction compared to traditional genre-based recommendation?

The system will be empirically evaluated by comparing four approaches:

- NLP-only: emotion from text → recommendations

- FER-only: emotion from webcam facial expression → recommendations

- Fusion (NLP + FER): both combined → recommendations

- Baseline: traditional genre-based recommendation (no emotion)

# 3. Completed Tasks — Week 1

| # | Task | Output / Evidence | Status |
| --- | --- | --- | --- |
| 1 | Project folder structure created in VS Code | 14 folders — VS Code Explorer screenshot | ✅ Complete |
| 2 | Git Bash configured in VS Code terminal | Terminal showing MINGW64 prompt | ✅ Complete |
| 3 | requirements.txt created with all project dependencies | requirements.txt in repo root | ✅ Complete |
| 4 | All Python packages installed (pandas, transformers, torch, etc.) | pip install output screenshot | ✅ Complete |
| 5 | MovieLens 100K dataset downloaded and explored | Terminal stats + week1_dataset_chart.png | ✅ Complete |
| 6 | Dataset exploration script written (explore_movielens.py) | backend/data/explore_movielens.py | ✅ Complete |
| 7 | NLP emotion detection module tested (DistilRoBERTa) | week1_nlp_results.json saved | ✅ Complete |
| 8 | Literature review matrix created (10 papers) | docs/literature_matrix.xlsx | ✅ Complete |
| 9 | GitHub repository created and all code pushed | github.com/zarnishfatima1219-code/-moodcine-system | ✅ Complete |

# 4. Dataset Statistics (Evidence)

The MovieLens 100K dataset was successfully downloaded and explored using a custom Python script. Key statistics:

| Metric | Value |
| --- | --- |
| Total Ratings | 100,000 |
| Unique Users | 943 |
| Unique Movies | 1,682 |
| Average Rating | 3.54 / 5.0 |
| Matrix Sparsity | 93.7% |
| Most Common Rating | 4 stars (35,040 ratings) |
| Top Genre | Drama (725 movies) |

# 5. NLP Emotion Detection Results (Evidence)

The HuggingFace DistilRoBERTa emotion model (j-hartmann/emotion-english-distilroberta-base) was successfully loaded and tested on 5 real MoodCine-style mood inputs. Results demonstrate correct emotion classification and accurate film genre mapping:

| Mood Input Text | Detected Emotion | Confidence | Recommended Genres |
| --- | --- | --- | --- |
| I feel really anxious and mentally exhausted... | FEAR | 58.2% | Horror, Thriller, Mystery |
| I am so happy and excited, everything is great! | JOY | 89.0% | Comedy, Animation, Musical |
| I am furious about what happened at work... | ANGER | 76.4% | Action, Thriller, Crime |
| I feel quite sad and lonely, nothing seems right | SADNESS | 81.0% | Drama, Romance |
| I want something totally unexpected tonight | SURPRISE | 52.3% | Mystery, Sci-Fi, Adventure |

Key finding: The NLP model correctly classifies all 5 mood inputs and maps them to contextually appropriate film genres. This validates Module M2 (NLP side) of the MoodCine architecture.

# 6. Evidence Files Collected

| # | File | Location / Description |
| --- | --- | --- |
| 1 | week1_dataset_chart.png | screenshots_evidence/ — Rating distribution + genre bar charts |
| 2 | week1_nlp_results.json | screenshots_evidence/ — NLP emotion classification results for 5 inputs |
| 3 | explore_movielens.py | backend/data/ — Dataset download, exploration and chart generation script |
| 4 | test_emotion.py | backend/ml/nlp/ — NLP emotion detection test module |
| 5 | literature_matrix.xlsx | docs/ — Literature review matrix with 10 pre-filled research papers |
| 6 | GitHub Repository | github.com/zarnishfatima1219-code/-moodcine-system — 1 commit, all code |

# 7. Problems Faced & Solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| mkdir -p command failed in PowerShell | Windows username contains spaces (AL HAMD TRADERS) | Switched to Git Bash — Linux commands work correctly |
| TypeError in NLP script (string indices) | Newer transformers version returns different data structure | Fixed with isinstance() check to handle both old/new API formats |
| Copy-paste adding [200~ prefix to commands | Git Bash bracketed paste mode | Type commands manually instead of pasting |

# 8. Week 2 Plan — 22 to 28 June 2026

| # | Task | Expected Output |
| --- | --- | --- |
| 1 | Finalise system architecture diagram | Architecture diagram showing all 6 modules and data flow |
| 2 | TMDB API key setup and metadata ingestion script | Script to enrich MovieLens movies with posters, overviews, genres |
| 3 | PostgreSQL database schema design (ERD) | ERD diagram + CREATE TABLE SQL scripts |
| 4 | Continue literature review reading | Read Plutchik, Poria, Harper & Konstan — update literature matrix |
| 5 | Start writing Chapter 1 — Introduction | Draft introduction section of dissertation |

# 9. Question for Supervisor

Is the emotion-to-film-attribute mapping schema (using Plutchik's 8 primary emotion categories mapped to genre, tone, and pacing) detailed enough for the methodology chapter, or should I expand it to include sub-emotions and compound emotions from the secondary ring of Plutchik's Wheel?

MoodCine  |  Weekly Progress Report — Week 1  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire