MOODCINE — WEEKLY PROGRESS REPORT

Week 2  |  22 – 25 June 2026

MSc CS FYP  |  7COM1040  |  University of Hertfordshire  |  Muhammad Arslan Khan (24160374)  |  Supervisor: Lora Tonga

This document is the Week 2 progress report for the MoodCine Final Year Project. It covers all tasks completed including system architecture design, TMDB API integration, PostgreSQL database setup, unit testing, and research paper collection.

1. Project Details

| Field | Information |
| --- | --- |
| Student Name | Muhammad Arslan Khan |
| Student ID | 24160374 |
| Supervisor | Lora Tonga |
| Module | 7COM1040 — Computer Science Masters Project |
| Project Title | MoodCine: A Multi-Modal Emotion-Aware Movie Recommendation System |
| Report Week | Week 2 — 22 to 25 June 2026 |
| Interim Deadline | 20 July 2026 (25 days remaining) |
| Final Deadline | 1 September 2026 (68 days remaining) |

2. Completed Tasks — Week 2

| # | Task | Evidence | Status |
| --- | --- | --- | --- |
| 1 | System architecture diagram (8 modules) | Week2_Architecture_and_ERD.docx | ✅ Done |
| 2 | ERD diagram (6 tables with PK/FK) | week2_erd_diagram.png | ✅ Done |
| 3 | Combined Architecture + ERD Word document | docs/Week2_Architecture_and_ERD.docx | ✅ Done |
| 4 | TMDB API account + key obtained | .env file secured | ✅ Done |
| 5 | .gitignore created — API key protected | .gitignore committed to GitHub | ✅ Done |
| 6 | TMDB enrichment script — 20 movies tested | dataset/enriched/movies_enriched.csv | ✅ Done |
| 7 | PostgreSQL 18 installed + PATH configured | psql --version → 18.4 | ✅ Done |
| 8 | moodcine database created | CREATE DATABASE confirmed | ✅ Done |
| 9 | 6 tables + 6 indexes created in PostgreSQL | psql dt → 6 rows confirmed | ✅ Done |
| 10 | 3 unit test files written (18 tests total) | tests/test_database/nlp/tmdb.py | ✅ Done |
| 11 | All 18 unit tests passing — 100% | pytest → 18 passed in 17.36s | ✅ Done |
| 12 | 6 research papers downloaded + organised | Research_Papers/ folder in GitHub | ✅ Done |
| 13 | Screenshots evidence organised in week2/ | screenshots_evidence/week2/ — 5 files | ✅ Done |

3. Unit Test Results — 18/18 PASSED

| Test File | Tests | Passed | What is Tested |
| --- | --- | --- | --- |
| tests/test_database.py | 5 | 5 ✅ | DB connection, 6 tables, columns, mode field |
| tests/test_nlp.py | 8 | 8 ✅ | Model loads, joy/fear/sadness/anger, 7 emotions, scores |
| tests/test_tmdb.py | 5 | 5 ✅ | API key, connection, movie search, poster, overview |
| TOTAL | 18 | 18 ✅ | 100% pass rate — 17.36 seconds |

4. TMDB Enrichment Results

| Metric | Result |
| --- | --- |
| Movies tested | 20 of 1,682 total |
| TMDB match rate | 20/20 — 100% |
| Average TMDB rating | 7.0 / 10 |
| Best rated movie | Se7en (1995) — 8.382/10 |
| Output file | dataset/enriched/movies_enriched.csv |

5. Database Status

| Table | Est. Rows | Purpose |
| --- | --- | --- |
| users | 20–100 | User accounts and login credentials |
| movies | 1,682 | MovieLens + TMDB enriched movie catalogue |
| ratings | 100,000 | User-movie ratings for collaborative filtering |
| emotion_logs | Per session | NLP + FER + fused emotion detection records |
| recommendations | Per session | Recommendations with mode: baseline/nlp/fer/fusion |
| user_feedback | n>=20 | Likert satisfaction scores for research evaluation |

6. Research Papers Collected

The following 6 papers have been downloaded and organised in the Research_Papers/ folder:

| # | Paper | Year | Relevance to MoodCine |
| --- | --- | --- | --- |
| 1 | Devlin et al. — BERT | 2019 | Foundation of DistilRoBERTa NLP emotion model |
| 2 | Harper & Konstan — MovieLens Datasets | 2015 | Primary dataset for recommendation engine |
| 3 | Hevner et al. — Design Science Research | 2004 | Justifies MoodCine research methodology |
| 4 | Poria et al. — Multimodal Affective Review | 2017 | Justifies NLP+FER fusion architecture |
| 5 | Serengil & Ozpinar — DeepFace | 2020 | FER module library citation |
| 6 | Zhang et al. — Explainable Recommendation | 2014 | Motivates Gemini explanation module |

6.1  Papers Still To Obtain

- Burke (2002) — Hybrid Recommender Systems — ResearchGate (Week 3)

- Tkalcic et al. (2011) — Affective RS — ResearchGate (Week 3)

- Picard (1997) — Affective Computing — University library book (Week 3)

- Plutchik (1980) — Wheel of Emotions — University library book (Week 3)

7. Problems Faced & Solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| psql not found in Git Bash | PostgreSQL bin not in Windows PATH | Added permanently to ~/.bashrc |
| SQL error: cast is reserved word | cast is a PostgreSQL keyword | Renamed column to movie_cast |
| TMDB genre_ids returned integers | API returns IDs not name strings | Converted using str(g); full names Week 3 |
| NLP tests failing — string index error | Newer transformers uses top_k not return_all_scores | Changed to top_k=None; 8/8 NLP tests now pass |

8. Week 3 Plan — 29 June to 5 July 2026

| # | Task | Expected Output |
| --- | --- | --- |
| 1 | Load MovieLens data into PostgreSQL | 100,000 ratings + 1,682 movies in database |
| 2 | Train Scikit-Surprise SVD model | Collaborative filtering model trained and saved |
| 3 | Build baseline recommendation engine | Genre-based recommender returning 5 movies |
| 4 | Connect NLP emotion to recommender | Mood text → emotion → movie recommendations |
| 5 | Read 4 remaining research papers | Burke, Tkalcic, Picard, Plutchik — notes in matrix |
| 6 | Start Chapter 1 Introduction draft | First 500 words of dissertation |

MoodCine  |  Weekly Progress Report — Week 2  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire