UNIVERSITY OF HERTFORDSHIRE

School of Physics, Engineering and Computer Science

MSc Computer Science  |  Module: 7COM1040

INTERIM REPORT

MoodCine

A Multi-Modal Emotion-Aware Movie Recommendation System

Student:

Muhammad Arslan Khan

Student ID: 24160374

Supervisor: Lora Tonga

Date of Submission: 20 July 2026

Final Submission Deadline: 1 September 2026

Abstract

Contemporary movie recommendation systems rely exclusively on historical user behaviour — ratings, viewing history, and interaction patterns — to generate recommendations. This approach ignores the user's present emotional state, despite substantial evidence that transient emotional context significantly influences content preferences. MoodCine addresses this gap by designing, implementing, and evaluating a multi-modal emotion-aware movie recommendation system that detects real-time emotional state from natural language text input (using the DistilRoBERTa transformer model) and optional webcam facial expression analysis (using the DeepFace library), fuses both signals through a weighted combination layer, and uses the resulting emotion vector to drive a hybrid recommendation engine (Scikit-Surprise SVD collaborative filtering combined with Plutchik-grounded content-based genre filtering) on the MovieLens 100K dataset.

The system further generates mood-contextual natural language explanations for each recommendation using the Google Gemini API, addressing the opacity that characterises most existing recommendation interfaces. The research is designed as a comparative evaluation of four recommendation modes — baseline (genre only), NLP-only, FER-only, and NLP+FER fusion — across quantitative metrics (Precision@5, NDCG@5, RMSE) and a within-subject user study (n ≥ 20). The research hypothesis predicts that the NLP+FER fusion mode will produce statistically significantly higher user satisfaction ratings than the baseline (p < 0.05), grounded in Poria et al.'s (2017) finding that multi-modal affective fusion consistently outperforms unimodal approaches.

As of the interim submission, the complete technical foundation has been implemented: PostgreSQL database with 100,000 ratings and 1,682 movies, trained SVD model (RMSE=0.9352), functional three-mode recommendation engine, and 33 unit tests passing at 100%. The dissertation's first three chapters are complete.

Table of Contents

Abstract	2

1  Introduction	4

1.1  Background and Motivation	4

1.2  Research Question	4

1.3  Aim and Objectives	4

1.4  Research Hypothesis	5

2  Literature Review	5

2.1  Recommender Systems	5

2.2  Affective Computing	5

2.3  Emotion Detection Technologies	6

2.4  Explainable Recommendation	6

2.5  Research Gap	6

3  Methodology	7

3.1  Research Paradigm	7

3.2  System Architecture	7

3.3  Evaluation Framework	8

3.4  Ethical Considerations	8

4  Current Progress	8

4.1  Implementation Completed	8

4.2  Test Results	9

4.3  Model Performance	9

5  Risks and Mitigation	9

6  Plan for Remaining Work	10

References	11

# 1.  Introduction

## 1.1  Background and Motivation

The digital streaming revolution has created catalogues of tens of thousands of titles, making content discovery increasingly challenging. Existing recommendation systems — including those employed by Netflix and Amazon Prime Video — generate recommendations based exclusively on historical viewing behaviour, creating what Picard (1997) would identify as a fundamental limitation: the system is blind to the user's present emotional state, despite emotion being central to human decision-making and content preference. A user who has previously enjoyed action films may, following a stressful day, find greater comfort in a calm drama — a contextual signal that history-based systems cannot capture.

Tkalcic et al. (2011) established the theoretical case for emotion as a first-class input in recommender systems, while Poria et al. (2017) demonstrated that fusing multiple emotion detection modalities consistently outperforms any single modality. MoodCine operationalises these findings in a working system, providing the empirical evidence that prior theoretical work has called for but not supplied.

## 1.2  Research Question

Does incorporating real-time multi-modal emotion detection — combining natural language text analysis and facial expression recognition — into a hybrid movie recommendation system produce statistically significantly higher user satisfaction ratings compared to a traditional genre-based recommendation baseline?

## 1.3  Aim and Objectives

The aim of this project is to design, implement, and empirically evaluate MoodCine to determine whether fusing real-time NLP and FER emotion signals produces statistically superior recommendation outcomes compared to unimodal and non-emotion-aware baselines.

Objectives:

- Conduct a critical literature review of recommender systems, affective computing, multi-modal emotion detection, and explainable recommendation.

- Design and implement a modular eight-module system architecture comprising NLP emotion detection, FER, fusion layer, hybrid recommender, LLM explanation generator, and PostgreSQL database.

- Train and evaluate a Scikit-Surprise SVD collaborative filtering model on MovieLens 100K (RMSE target < 1.0).

- Evaluate across four modes (baseline, NLP-only, FER-only, fusion) using Precision@5, NDCG@5, and user satisfaction Likert scale (n ≥ 20).

- Apply paired t-test to determine statistical significance of fusion vs baseline difference (p < 0.05).

- Critically evaluate limitations and propose future research directions.

## 1.4  Research Hypothesis

H1 (Alternative): The NLP+FER fusion mode will produce statistically significantly higher user satisfaction and Precision@5 than the baseline (p < 0.05).

H0 (Null): There will be no statistically significant difference between fusion and baseline modes.

# 2.  Literature Review

## 2.1  Recommender Systems

Collaborative filtering (CF) — particularly matrix factorisation through SVD (Koren et al., 2009) — is the dominant recommendation paradigm, achieving strong performance on historical rating prediction. Harper and Konstan (2015) established MovieLens 100K as the standard CF benchmark. However, CF is inherently context-blind: it cannot account for the emotional states that drive moment-to-moment preference variation. Burke (2002) demonstrated that hybrid systems — combining CF with content-based filtering — consistently outperform single-method approaches, providing the architectural foundation for MoodCine's cascade hybrid design in which emotion-based content filtering precedes SVD-based ranking.

## 2.2  Affective Computing

Picard (1997) established that emotion is central rather than peripheral to human cognition, founding the affective computing field on the premise that computers must recognise and respond to emotional signals to interact effectively with users. Plutchik's (1980) psychoevolutionary model organises human emotions into eight primary categories arranged on a wheel — joy, trust, fear, surprise, sadness, disgust, anger, anticipation — providing the theoretical taxonomy that grounds MoodCine's emotion-to-genre mapping schema. Tkalcic et al. (2011) directly extended this foundation to recommender systems, arguing that emotional context should be a first-class RS input and outlining the design requirements that MoodCine addresses empirically.

## 2.3  Emotion Detection Technologies

Devlin et al. (2019) introduced BERT, whose bidirectional pre-training approach enables fine-tuned derivatives such as DistilRoBERTa (Sanh et al., 2019) to achieve high accuracy in emotion classification with computationally efficient inference. The j-hartmann DistilRoBERTa model classifies text into seven emotion categories aligned with Plutchik's framework. Serengil and Ozpinar (2020) documented DeepFace — a Python library providing accessible, high-accuracy facial expression recognition across multiple pre-trained backends — which provides MoodCine's FER capability. Poria et al. (2017) demonstrated in their comprehensive review that multi-modal fusion consistently and significantly outperforms unimodal emotion detection, directly motivating MoodCine's dual-input design.

## 2.4  Explainable Recommendation

Zhang et al. (2014) demonstrated that natural language explanations derived from aspect-level sentiment analysis significantly improve perceived recommendation quality and user trust. MoodCine extends this approach by generating dynamic, mood-contextual explanations through the Google Gemini API — explaining not why a film is generally good but why it suits the user's specific current emotional state. This represents a significant advance over Zhang et al.'s static, retrospective explanation approach, enabled by modern LLM capabilities unavailable at the time of their publication.

## 2.5  Research Gap

No published work has combined real-time dual-modality emotion detection (NLP + FER), hybrid recommendation, and LLM-generated mood-contextual explanations in a single empirically evaluated system. Tkalcic et al. (2011) provided the theoretical motivation without empirical validation; Poria et al. (2017) demonstrated multi-modal fusion superiority in emotion detection without applying it to recommendation; Zhang et al. (2014) advanced explainability without emotional contextualisation. MoodCine synthesises all three lines of research into a unified evaluated system.

# 3.  Methodology

## 3.1  Research Paradigm

MoodCine adopts Design Science Research (DSR) as its research paradigm, following Hevner et al.'s (2004) framework. DSR is appropriate because the research question requires building a system to answer it — the comparative performance of multi-modal emotion-driven recommendation cannot be measured without first implementing a system that performs multi-modal emotion-driven recommendation. Hevner et al.'s seven DSR guidelines are all satisfied by MoodCine: artefact creation, problem relevance, evaluation rigour, research contribution, methodological rigour, iterative design, and effective communication.

## 3.2  System Architecture

MoodCine is structured as an eight-module cascade pipeline:

| ID | Module | Technology | Purpose |
| --- | --- | --- | --- |
| M1 | React.js Frontend | React.js | Mood input, webcam, results UI |
| M2 | FastAPI Backend | Python FastAPI | API routing and business logic |
| M3 | NLP Emotion Module | HuggingFace DistilRoBERTa | Text emotion classification (7 categories) |
| M4 | FER Emotion Module | DeepFace | Webcam facial expression recognition |
| M5 | Fusion Layer | Python (weighted avg) | NLP 60% + FER 40% combination |
| M6 | Hybrid Recommender | Scikit-Surprise SVD + CBF | Emotion-filtered + SVD-ranked recommendations |
| M7 | Explanation Generator | Google Gemini API | Mood-contextual film explanations |
| M8 | PostgreSQL Database | PostgreSQL 18 | Persist users, ratings, emotions, recommendations |

The Plutchik (1980) emotion-to-genre mapping schema translates detected emotions into genre targets: for example, fear maps to Horror/Thriller/Mystery; joy maps to Comedy/Animation/Musical. This grounding in established psychological theory ensures the mapping is academically defensible.

## 3.3  Evaluation Framework

Four recommendation modes are compared in a within-subject user study (n ≥ 20): baseline (genre-only, no emotion), NLP-only, FER-only, and NLP+FER fusion. Quantitative metrics — Precision@5, NDCG@5, RMSE, and response latency — are computed on held-out test data. User satisfaction is measured using a five-point Likert scale. A paired t-test (p < 0.05) determines statistical significance of differences between modes, with Bonferroni correction applied for multiple comparisons. Cohen's d effect size is reported alongside p-values.

## 3.4  Ethical Considerations

Facial expression data constitutes special category biometric data under UK GDPR Article 9. Informed written consent is required from all study participants. Webcam frames are processed in-memory only — no biometric data is stored or transmitted. All study data is anonymised prior to analysis. Ethical approval will be obtained from the University of Hertfordshire School Research Ethics Committee before the user study commences.

# 4.  Current Progress

## 4.1  Implementation Completed

| # | Deliverable | Evidence | Status |
| --- | --- | --- | --- |
| 1 | Project folder structure + GitHub repository | GitHub repo live | Done |
| 2 | MovieLens 100K dataset downloaded and explored | week1_dataset_chart.png | Done |
| 3 | NLP emotion model tested — 5 moods correctly classified | week1_nlp_results.json | Done |
| 4 | System architecture diagram (8 modules) | Week2_Architecture_and_ERD.docx | Done |
| 5 | PostgreSQL database — 6 tables + 6 indexes | psql dt confirmed | Done |
| 6 | TMDB API integration — 20 movies enriched | movies_enriched.csv | Done |
| 7 | MovieLens 100K loaded into PostgreSQL | week3_data_loading.png | Done |
| 8 | SVD model trained — RMSE 0.9352, MAE 0.7375 | week3_svd_training.png | Done |
| 9 | Recommendation engine — 3 modes working | week3_recommendation_engine.png | Done |
| 10 | 33 unit tests passing — 100% (database, NLP, TMDB, recommender) | week3_33_tests_passing.png | Done |
| 11 | Literature matrix — 10 papers + 6 PDFs downloaded | docs/literature_matrix.xlsx | Done |
| 12 | Chapter 1 Introduction written | Chapter1_Introduction_Full.docx | Done |
| 13 | Chapter 2 Literature Review written | Chapter2_Literature_Review.docx | Done |
| 14 | Chapter 3 Methodology written | Chapter3_Methodology.docx | Done |

## 4.2  Test Results Summary

| Test Module | Tests Written | Tests Passed | What is Validated |
| --- | --- | --- | --- |
| test_database.py | 5 | 5 / 5 | Connection, 6 tables, columns, mode field |
| test_nlp.py | 8 | 8 / 8 | Emotion detection — joy, fear, sadness, anger |
| test_recommender.py | 15 | 15 / 15 | Data loading, SVD model, genre filtering |
| test_tmdb.py | 5 | 5 / 5 | API key, connection, movie data |
| TOTAL | 33 | 33 / 33 | 100% pass rate — 25.90 seconds |

## 4.3  Model Performance

| Metric | Value | Interpretation |
| --- | --- | --- |
| SVD RMSE (test set) | 0.9352 | Within acceptable range for MovieLens 100K research |
| SVD MAE (test set) | 0.7375 | Mean absolute prediction error < 1 star |
| NLP Fear detection | 99.3% confidence | Correctly detected from anxious mood text |
| NLP test accuracy | 8/8 tests passed | All 4 emotion categories correctly classified |
| TMDB match rate | 20/20 (100%) | All test movies found with posters and overviews |

# 5.  Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| DeepFace FER poor accuracy in real conditions | Medium | Medium | FER is optional — graceful degradation to NLP-only mode if face not detected |
| Gemini API rate limits exceeded | Medium | Low | Cache responses per emotion+movie pair. Retry with exponential backoff |
| User study recruitment below n=20 | Low | High | Begin recruitment 4 weeks before study. Use university networks + snowball sampling |
| Interim report deadline not met | Low | High | Chapters 1, 2, 3 complete. Interim report submitted by 20 July 2026 |
| Frontend React.js development overrun | Medium | Medium | MVP frontend only — basic mood input form and results list sufficient for evaluation |
| PostgreSQL connection failure | Low | Medium | Upgrade to SQLAlchemy connection pooling in Week 4. Health check endpoint |

# 6.  Plan for Remaining Work

| Week | Dates | Planned Tasks |
| --- | --- | --- |
| Week 4 | 6–12 Jul 2026 | DeepFace FER module, weighted fusion layer, FastAPI first endpoints, Chapter 4 start |
| Week 5 | 13–19 Jul 2026 | Gemini API integration, complete FastAPI backend, interim report finalisation |
| INTERIM | 20 Jul 2026 | INTERIM REPORT SUBMISSION DEADLINE |
| Week 6 | 21–27 Jul 2026 | React.js frontend — mood input, webcam, results display |
| Week 7 | 28 Jul–3 Aug | Full system integration, end-to-end testing, Chapter 4 complete |
| Week 8 | 4–10 Aug 2026 | System evaluation — quantitative metrics across 4 modes |
| Week 9 | 11–17 Aug 2026 | User study (n≥20), Chapter 5 Results, statistical analysis |
| Week 10 | 18–24 Aug 2026 | Chapter 6 Discussion, Chapter 7 Conclusion, abstract |
| Week 11 | 25–31 Aug 2026 | Final proofreading, formatting, submission preparation |
| FINAL | 1 Sep 2026 | FINAL DISSERTATION SUBMISSION DEADLINE |

References

Burke, R. (2002) 'Hybrid Recommender Systems: Survey and Experiments', User Modeling and User-Adapted Interaction, 12(4), pp. 331–370.

Devlin, J., Chang, M., Lee, K. and Toutanova, K. (2019) 'BERT: Pre-training of Deep Bidirectional Transformers for Language Understanding', NAACL-HLT 2019, pp. 4171–4186.

Google (2024) Gemini API Documentation. Available at: https://ai.google.dev (Accessed: 1 July 2026).

Harper, F.M. and Konstan, J.A. (2015) 'The MovieLens Datasets: History and Context', ACM Transactions on Interactive Intelligent Systems, 5(4), Article 19.

Hevner, A.R., March, S.T., Park, J. and Ram, S. (2004) 'Design Science in Information Systems Research', MIS Quarterly, 28(1), pp. 75–105.

Hug, N. (2020) 'Surprise: A Python Library for Recommender Systems', Journal of Open Source Software, 5(52), p. 2174.

Koren, Y., Bell, R. and Volinsky, C. (2009) 'Matrix Factorization Techniques for Recommender Systems', IEEE Computer, 42(8), pp. 30–37.

Picard, R.W. (1997) Affective Computing. Cambridge, MA: MIT Press.

Plutchik, R. (1980) Emotion: A Psychoevolutionary Synthesis. New York: Harper & Row.

Poria, S., Cambria, E., Bajpai, R. and Hussain, A. (2017) 'A Review of Affective Computing: From Unimodal Analysis to Multimodal Fusion', Information Fusion, 37, pp. 98–125.

Sanh, V., Debut, L., Chaumond, J. and Wolf, T. (2019) 'DistilBERT, a Distilled Version of BERT', Proceedings of the 5th Workshop on Energy Efficient Machine Learning at NeurIPS 2019.

Serengil, S.I. and Ozpinar, A. (2020) 'LightFace: A Hybrid Deep Face Recognition Framework', ASYU 2020, pp. 1–5.

Tkalcic, M., Kosir, A. and Tasic, J. (2011) 'Affective Recommender Systems: The Role of Emotions in Recommender Systems', RecSys 2011 Workshop, pp. 8–13.

Zhang, Y., Lai, G., Zhang, M., Zhang, Y., Liu, Y. and Ma, S. (2014) 'Explicit Factor Models for Explainable Recommendation', SIGIR 2014, pp. 83–92.

MoodCine  |  Interim Report  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire  |  7COM1040