MOODCINE — WEEKLY PROGRESS REPORT

Week 4  |  6 – 12 July 2026

MSc CS FYP  |  7COM1040  |  University of Hertfordshire  |  Muhammad Arslan Khan (24160374)  |  Supervisor: Lora Tonga

This report covers all technical implementation completed in Week 4 including DeepFace FER module, emotion fusion layer, FastAPI backend, Gemini explanation module, and comprehensive unit testing.

1. Project Details

| Field | Information |
| --- | --- |
| Student Name | Muhammad Arslan Khan |
| Student ID | 24160374 |
| Supervisor | Lora Tonga |
| Module | 7COM1040 — Computer Science Masters Project |
| Report Week | Week 4 — 6 to 12 July 2026 |
| Interim Deadline | 20 July 2026 (8 days remaining) |
| Final Deadline | 1 September 2026 (51 days remaining) |

2. Completed Tasks — Week 4

| # | Task | Evidence | Status |
| --- | --- | --- | --- |
| 1 | Python 3.12 installed (required for DeepFace) | py -3.12 --version → 3.12.10 | Done |
| 2 | DeepFace + TensorFlow installed on Python 3.12 | import deepface → DeepFace OK | Done |
| 3 | FER module built (detect_emotion.py) | backend/ml/fer/detect_emotion.py | Done |
| 4 | Real face test — NEUTRAL 94.7% detected | screenshots_evidence/week4/ | Done |
| 5 | Live webcam test working — real-time emotion | week4_fer_webcam.png | Done |
| 6 | Emotion Fusion Layer built (combine.py) | backend/ml/fusion/combine.py | Done |
| 7 | Fusion test: NLP FEAR 99.3% + FER NEUTRAL 94.7% = FEAR 59.7% | Fusion output confirmed | Done |
| 8 | FastAPI backend built (main.py) | backend/api/main.py | Done |
| 9 | /health endpoint working | curl confirmed — all models loaded | Done |
| 10 | /nlp-emotion endpoint working | JOY 99.2% for happy text | Done |
| 11 | /recommend endpoint — 5 movies with posters | FEAR → Silence of Lambs, Usual Suspects | Done |
| 12 | Swagger UI working at localhost:8000/docs | week4_swagger_ui.png | Done |
| 13 | Gemini explanation module built (explain.py) | backend/ml/recommender/explain.py | Done |
| 14 | 16 new unit tests written (test_week4.py) | tests/test_week4.py | Done |
| 15 | 49/49 total unit tests passing — 100% | pytest → 49 passed in 23.24s | Done |

3. FER Module Results

The DeepFace facial expression recognition module was successfully tested with both a real face image and live webcam:

| Test Type | Dominant Emotion | Result |
| --- | --- | --- |
| Real face image (my_face.jpg) | NEUTRAL 60.7% | Happy 29.6%, Sad 8.0% — correctly classified |
| Live webcam (real-time) | NEUTRAL 94.7% | Joy 5.2% — real-time detection working |

4. Emotion Fusion Layer Results

The fusion layer combines NLP (60% weight) and FER (40% weight) scores:

| Input | Emotion | Score |
| --- | --- | --- |
| NLP (60% weight) | FEAR | 99.3% |
| FER (40% weight) | NEUTRAL | 94.7% |
| FUSED RESULT | FEAR | 59.7% — FEAR dominant |

5. FastAPI Endpoints

| Method | Endpoint | Status | Description |
| --- | --- | --- | --- |
| GET | / | Working | API info and available endpoints |
| GET | /health | Working | All models loaded + 1682 movies |
| POST | /nlp-emotion | Working | Text mood → emotion + confidence |
| POST | /recommend | Working | Mood text → 5 movies with posters |
| POST | /fer-emotion | Working | Base64 webcam frame → emotion |
| GET | /movies/{id} | Working | Single movie details |
| GET | /movies | Working | Movie list with limit parameter |

6. Cumulative Unit Tests — 49/49 PASSED

| Test File | Tests | Passed | What Tested |
| --- | --- | --- | --- |
| test_database.py | 5 | 5 | DB connection, 6 tables, columns |
| test_nlp.py | 8 | 8 | Emotion detection accuracy |
| test_recommender.py | 15 | 15 | Data counts, SVD, genre filtering |
| test_tmdb.py | 5 | 5 | API key, connection, movie data |
| test_week4.py | 16 | 16 | Fusion layer (6) + FastAPI endpoints (10) |
| TOTAL | 49 | 49 | 100% pass rate — 23.24 seconds |

7. Problems Faced & Solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| DeepFace install failed on Python 3.14 | TensorFlow not yet supporting Python 3.14 | Installed Python 3.12 alongside 3.14. DeepFace runs on py -3.12 |
| tf_keras module not found | Missing dependency for DeepFace | pip install tf-keras resolved the issue |
| Test image download blocked (403) | Wikipedia blocks programmatic downloads | Used OpenCV to generate synthetic test face image |
| Gemini API quota exceeded | Free tier daily limit reached during testing | Fallback explanation implemented. Quota resets daily |

8. Week 5 Plan — 13 to 19 July 2026

| # | Task | Expected Output |
| --- | --- | --- |
| 1 | Gemini API integration complete | Movie explanations generated from mood context |
| 2 | React.js frontend — basic UI | Mood input form + movie results display |
| 3 | Frontend connected to FastAPI | End-to-end flow working |
| 4 | Webcam integration in React | Real-time FER via browser webcam |
| 5 | Full system test end-to-end | Mood → Emotion → Recommendations → Explanations |

MoodCine  |  Weekly Progress Report — Week 4  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire