MOODCINE — WEEKLY PROGRESS REPORT

Week 3  |  29 June to 1 July 2026

MSc CS FYP  |  7COM1040  |  University of Hertfordshire  |  Muhammad Arslan Khan (24160374)  |  Supervisor: Lora Tonga

This report covers all technical implementation completed in Week 3 including data loading, SVD model training, recommendation engine development, TMDB full enrichment, and unit testing.

1. Project Details

| Field | Information |
| --- | --- |
| Student Name | Muhammad Arslan Khan |
| Student ID | 24160374 |
| Supervisor | Lora Tonga |
| Module | 7COM1040 — Computer Science Masters Project |
| Report Week | Week 3 — 29 June to 1 July 2026 |
| Interim Deadline | 20 July 2026 (19 days remaining) |
| Final Deadline | 1 September 2026 (62 days remaining) |

2. Completed Tasks — Week 3

| # | Task | Evidence | Status |
| --- | --- | --- | --- |
| 1 | load_data.py — 1682 movies loaded into PostgreSQL | week3_data_loading.png | Done |
| 2 | 943 users loaded into users table | DB count confirmed | Done |
| 3 | 100,000 ratings loaded into ratings table | DB count confirmed | Done |
| 4 | train_svd.py — SVD model trained (RMSE 0.9352) | week3_svd_training.png | Done |
| 5 | recommend.py — 3 mode recommendation engine | week3_recommendation_engine.png | Done |
| 6 | tmdb_full_enrichment.py — all 1682 movies processed | movies_enriched_full.csv | Done |
| 7 | fix_with_imdb.py — 60 missing movies fixed | Script output confirmed | Done |
| 8 | fix_remaining.py — 12 more movies fixed | Script output confirmed | Done |
| 9 | Final poster coverage: 1675/1682 (99.6%) | psql query confirmed | Done |
| 10 | test_recommender.py — 15 new unit tests | tests/test_recommender.py | Done |
| 11 | 33/33 total unit tests passing — 100% | week3_33_tests_passing.png | Done |
| 12 | Duplicate ratings bug found and fixed | DELETE query applied | Done |

3. Data Loading Results

| Table | Rows Loaded | Source |
| --- | --- | --- |
| movies | 1,682 | MovieLens u.item file |
| users | 943 | MovieLens u.data unique users |
| ratings | 100,000 | MovieLens u.data file |

4. SVD Model Training Results

| Metric | Value |
| --- | --- |
| Algorithm | Scikit-Surprise SVD |
| Training set | 80,000 ratings (80% split) |
| Test set | 20,000 ratings (20% split) |
| RMSE (test set) | 0.9352 — within acceptable research range |
| MAE (test set) | 0.7375 |
| Toy Story prediction (user 1) | 4.22 / 5.0 stars |
| Model saved | backend/ml/recommender/svd_model.pkl |

5. Recommendation Engine Results

Test mood used: I feel really anxious and mentally exhausted

| Mode | Emotion | Confidence | Top Recommendation |
| --- | --- | --- | --- |
| Baseline | None — genre only | N/A | Random genre-based selection |
| NLP Only | FEAR | 99.3% | Rear Window 1954 — pred: 4.93 stars |
| NLP+FER Fusion | FEAR fused | 93.4% | Rear Window 1954 — pred: 4.93 stars |

6. TMDB Full Enrichment Results

| Metric | Result |
| --- | --- |
| Total movies processed | 1,682 |
| Found in first pass | 1,608 / 1,682 (95.6%) |
| Fixed by fix_with_imdb.py | 60 additional movies fixed via title reformatting |
| Fixed by fix_remaining.py | 12 additional movies fixed via manual alternatives |
| Final poster coverage | 1,675 / 1,682 = 99.6% |
| Not found (unavailable) | 7 movies — rare TV/unreleased films not on TMDB |
| Data per movie | poster_url, overview, vote_average, movie_cast, tmdb_id |
| Time taken | 74.3 minutes total |

7. Cumulative Unit Tests — 33/33 PASSED

| Test File | Tests | Passed | What Tested |
| --- | --- | --- | --- |
| test_database.py | 5 | 5 | DB connection, 6 tables, columns, mode field |
| test_nlp.py | 8 | 8 | Emotion detection — joy, fear, sadness, anger |
| test_recommender.py | 15 | 15 | Data counts, SVD predictions, genre filtering |
| test_tmdb.py | 5 | 5 | API key, connection, movie search, poster |
| TOTAL | 33 | 33 | 100% pass rate — 25.90 seconds |

8. Problems Faced & Solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| 200,000 ratings in DB | load_data.py ran twice | DELETE query removed duplicates |
| 74 movies not found on TMDB | MovieLens format: "Panther, The" instead of "The Panther" | fix_with_imdb.py fixed article placement. 60 resolved |
| 14 still missing after fix | Foreign language + unreleased TV films | fix_remaining.py with manual alternatives. 12 more fixed |
| pandas UserWarning for psycopg2 | Newer pandas prefers SQLAlchemy | Warning only — no impact on functionality |

9. Week 4 Plan — 6 to 12 July 2026

| # | Task | Expected Output |
| --- | --- | --- |
| 1 | DeepFace FER module implementation | Webcam emotion detection working |
| 2 | Weighted fusion layer (NLP 60% + FER 40%) | Proper fusion scores calculated |
| 3 | FastAPI backend — first endpoints | /emotion and /recommend endpoints working |
| 4 | Gemini API integration | Mood-contextual movie explanations generated |
| 5 | SQLAlchemy upgrade for database connections | Clean connection pooling, no warnings |

MoodCine  |  Weekly Progress Report — Week 3  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire