MOODCINE — WEEKLY PROGRESS REPORT

Week 2  |  22 – 24 June 2026

MSc CS FYP  |  7COM1040  |  University of Hertfordshire  |  Muhammad Arslan Khan (24160374)  |  Supervisor: Lora Tonga

This document is the Week 2 progress report for the MoodCine Final Year Project. It covers all tasks completed during this week including system architecture design, TMDB API integration, and PostgreSQL database setup.

1. Project Details

| Field | Information |
| --- | --- |
| Student Name | Muhammad Arslan Khan |
| Student ID | 24160374 |
| Supervisor | Lora Tonga |
| Report Week | Week 2 — 22 to 24 June 2026 |
| Interim Deadline | 20 July 2026 (26 days remaining) |
| Final Deadline | 1 September 2026 (69 days remaining) |

2. Completed Tasks — Week 2

| # | Task | Evidence | Status |
| --- | --- | --- | --- |
| 1 | System architecture diagram (8 modules) | Week2_Architecture_and_ERD.docx | ✅ Done |
| 2 | Architecture + ERD Word document | Figure 1 + Figure 2 in document | ✅ Done |
| 3 | TMDB API account + API key obtained | .env file with API key secured | ✅ Done |
| 4 | .gitignore created — API key protected | .gitignore committed to GitHub | ✅ Done |
| 5 | TMDB enrichment script written + tested | backend/data/tmdb_enrichment.py | ✅ Done |
| 6 | 20 movies enriched — 100% TMDB match | dataset/enriched/movies_enriched.csv | ✅ Done |
| 7 | PostgreSQL 18 installed on Windows | psql --version → 18.4 | ✅ Done |
| 8 | moodcine database created | CREATE DATABASE confirmed | ✅ Done |
| 9 | 6 tables + 6 indexes created | psql dt → 6 rows confirmed | ✅ Done |
| 10 | SQL schema committed to GitHub | backend/data/create_tables.sql | ✅ Done |

3. TMDB Enrichment Results

| Metric | Result |
| --- | --- |
| Movies tested | 20 of 1,682 total |
| TMDB match rate | 20/20 — 100% |
| Average TMDB rating | 7.0 / 10 |
| Best rated movie | Se7en (1995) — 8.382/10 |
| Data fields fetched | title, overview, poster_url, vote_average, cast, genres, release_date |
| Output saved | dataset/enriched/movies_enriched.csv |

4. Database Status

| Table | Est. Rows | Purpose |
| --- | --- | --- |
| users | 20–100 | User accounts and login credentials |
| movies | 1,682 | MovieLens catalogue enriched with TMDB metadata |
| ratings | 100,000 | User-movie ratings for collaborative filtering |
| emotion_logs | Per session | NLP + FER + fused emotion detection records |
| recommendations | Per session | Recommendations with mode: baseline/nlp/fer/fusion |
| user_feedback | n>=20 | Likert satisfaction scores for research evaluation |

5. Problems & Solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| psql command not found in Git Bash | PostgreSQL bin not in Windows PATH | Added to ~/.bashrc permanently |
| SQL error: cast is reserved word | cast is a reserved keyword in PostgreSQL | Renamed to movie_cast in schema |
| TMDB genre_ids returned integers | API returns IDs not names by default | Converted to strings; full names in Week 3 |

6. Week 3 Plan — 29 June to 5 July 2026

| # | Task | Expected Output |
| --- | --- | --- |
| 1 | Load MovieLens data into PostgreSQL | 100K ratings + 1682 movies in database |
| 2 | Train Scikit-Surprise SVD model | Collaborative filtering model saved |
| 3 | Build baseline recommendation engine | Genre-based recommender working |
| 4 | NLP recommendation integration | Emotion → recommendation pipeline |
| 5 | Start Chapter 1 Introduction draft | First draft of dissertation introduction |

MoodCine  |  Weekly Progress Report — Week 2  |  Muhammad Arslan Khan (24160374)  |  University of Hertfordshire